Business Requirements Document (BRD)

Project Title: Nykaa – Payment Gateway Enhancement & Bug Resolution
Version: 1.0
Prepared By: Piyush Kori 
Date: 02 August 2025

- Executive Summary -

Nykaa’s e-commerce platform has reported recurring issues with payment gateways, including transaction failures, delayed confirmations, and duplicate charges. These issues are directly impacting customer satisfaction, conversion rates, and brand trust.

This project seeks to:

- Enhance existing payment gateway integrations.

- Introduce additional secure payment options.

- Eliminate critical bugs in the checkout process.

- Improve overall payment success rates and reduce cart abandonment.

- Business Objectives -

- Increase payment transaction success rate from current baseline to ≥ 95%.

- Reduce payment-related customer complaints by ≥ 80% within three months of implementation.

- Enable multiple reliable payment methods (UPI, Cards, Wallets, BNPL).

- Ensure compliance with PCI DSS and RBI guidelines for digital transactions.

3.   Scope

3.1 In-Scope

- Integration with leading gateways: Razorpay, Paytm, PhonePe, Google Pay.

- Auto-refund mechanism for failed/duplicate transactions.

- Bug fixes related to session expiry, duplicate debits, and delayed success notifications.

- Payment performance monitoring dashboard for internal teams.

3.2 Out-of-Scope

- Loyalty points, coupons, or promotional wallet balance enhancements.

- Logistics, shipping, or inventory management.

4. Stakeholders

- Client Sponsor: Head of Digital Commerce, Nykaa

- Business Users: E-commerce & Finance Operations Teams

- End Customers: Nykaa Web & Mobile App Users

- Technology Partners: Payment Gateway Vendors (Razorpay, Paytm, PhonePe, Banks)

- Internal Teams: Product, Engineering, QA, Customer Support

5. High-Level Business Requirements

| ID | Requirement Description | Priority | Success Measure |
| --- | --- | --- | --- |
| BR-1 | Seamless integration with multiple payment providers | High | 95%+ success rate |
| BR-2 | Auto-refund trigger within 24–48 hours for failed debits | High | 100% SLA compliance |
| BR-3 | Elimination of duplicate/ghost transactions | Critical | Zero duplicate transactions post go-live |
| BR-4 | Real-time success/failure confirmation to customers | High | Instant response on app/web |
| BR-5 | Analytics dashboard for payment performance | Medium | Visibility of success vs failure rates |

6. Success Metrics

- Transaction Success Rate: ≥ 95%

- Refund SLA Compliance: 100% within 48 hrs

- Customer Complaints (Payment-related): < 2% of monthly order volume

- System Availability: 99.9% uptime